DELIVERY ROADMAP

Chronos - Work Remaining

Prioritized engineering, storage, integration, and evaluation plan

Prepared: 4 August 2026

Scope: In-memory Python prototype and benchmark suite

Status: Prototype validated; production architecture remains to be built

Next critical objective: Replace full-state rebuilds with path-based put and delete operations. This makes version creation scale with the changed paths and completes the project's central performance claim.

# 1. Priority roadmap

| Priority | Work package | Expected outcome | Dependency |
| --- | --- | --- | --- |
| P0 | Incremental tree updates | One key change rebuilds only its leaf and ancestors | Current prototype |
| P0 | Commit graph and checkout | Navigable history and historical state reconstruction | Stable roots |
| P1 | Durable node storage | Nodes and roots survive process restart | Storage interface |
| P1 | WAL and recovery | Crash-safe commits and replay | Page store |
| P1 | Buffer pool and transactions | Controlled I/O, caching, and atomic writes | Page format |
| P2 | Branching and evaluation | Named histories and reproducible comparison results | Commit graph + durability |
| Future | Three-way merge | Conflict detection and resolution workflow | Branching |

# 2. Immediate prototype work

Add put(root, key, value) and delete(root, key) APIs that copy only the affected tree path.

Make committed values fully immutable so later mutation of caller-owned lists or dictionaries cannot alter historical nodes.

Record parent commit, timestamp, message, and root hash in a real commit object.

Implement log() and checkout(root_hash) before adding branches.

Return typed added, removed, and updated changes in addition to the changed-key list.

Add tests for empty states, collisions within leaf buckets, repeated updates, deletions, invalid roots, and nested JSON values.

Acceptance target: With 100,000 keys and three updates, the second commit should touch only a small number of nodes rather than rebuilding and rehashing the complete table.

# 3. Storage engine work

| Component | Required deliverable | Acceptance check |
| --- | --- | --- |
| Node store interface | get(hash), put_if_absent(hash, bytes), contains(hash) | Duplicate hashes are never rewritten |
| Page manager | Fixed page format, allocation, free-space tracking, checksums | Restart preserves readable nodes |
| Buffer pool | Cached pages with an eviction policy | Bounded memory under repeated access |
| Write-ahead log | Log records written before durable page changes | Crash simulation restores a valid root |
| Transactions | Atomic commit of nodes and root metadata | No partially visible commit |
| Integrity | Recompute and verify node hashes when reading | Corruption is detected, not silently accepted |

# 4. Integration sequence

Define a narrow storage interface so the versioning layer does not depend on page-management details.

Serialize internal and leaf nodes into a stable, versioned binary or canonical format.

Persist new content-addressed nodes first, then atomically publish the commit and root reference.

Reload the latest commit graph and root pointers after restart.

Add fault-injection tests around every persistence boundary.

# 5. Benchmark and evaluation work

Separate cold-start, initial-load, update-commit, diff, checkout, and recovery timings.

Measure peak RAM, physical disk bytes, node reuse, nodes read, and write amplification.

Run multiple warm-up and measured trials; report medians, spread, hardware, Python version, and dataset seed.

Vary dataset size, change rate, history distance, and update distribution independently.

Compare full-copy state, operation log, and Chronos using equivalent correctness checks.

Export CSV results and produce charts for the final report instead of relying only on terminal tables.

| Experiment | Independent variable | Primary question |
| --- | --- | --- |
| Scale | 1K to 1M+ keys | Does diff avoid growth with total table size? |
| Change rate | 1 key to 50% of keys | Where does hash pruning stop helping? |
| History distance | Adjacent to widely separated commits | When does an operation log become expensive? |
| Durability | Cache state and crash point | What is the I/O and recovery cost? |

# 6. Project phases and ownership

| Phase | Partner A - storage | Partner B - versioning | Exit criterion |
| --- | --- | --- | --- |
| 1 | Page store, buffer pool, WAL design | Incremental tree, commit graph | Unit-tested modules |
| 2 | Durable node API and recovery | Checkout, log, branches | Restart-safe integrated system |
| 3 | I/O and recovery instrumentation | Baseline and Chronos benchmarks | Reproducible result set |
| 4 | Stability fixes | Demo, charts, report | Final presentation ready |

# 7. Deferred scope

Three-way merge, automatic conflict resolution, multi-writer CRDT behavior, distributed replication, rolling-hash chunk boundaries, and large real-world datasets should remain future work until the durable single-writer commit and diff path is complete.

Completion definition: Chronos is project-complete when it can persist and recover version roots, update only changed paths, checkout historical states, and demonstrate measured storage and diff advantages against both baselines under reproducible workloads.